Department of Applied Data Science

DATA 298A MSDA Project I

Progress Report 1

# Team Number: 2

# Members: Basanth Periyapatna Roopa Kumar, Manav Rajesh Anandani, Nandhakumar Apparsamy, Nischitha Nagendran, Nitya Rondla

# Date of Report: September 18th, 2025

# Part A    Project Status

| Item | Planning | Investigation | Complete | Document |
| --- | --- | --- | --- | --- |
| 1. Introduction |  |  |  |  |
| 1.1 Project Background and Executive Summary | 100% | 100% | 100% | 100% |
| 1.2 Project Requirements | 100% | 100% | 100% | 100% |
| 1.3 Project Deliverables | 100% | 100% | 90% | 90% |
| 1.4 Technology and Solution Survey | 100% | 80% | 80% | 70% |
| 1.5 Literature Survey of Existing Research | 100% | 80% | 75% | 70% |
| 2. Data and Project Management Plan |  |  |  |  |
| 2.1 Data Management Plan | 100% | 70% | 60% | 70% |
| 2.2 Project Development Methodology | 100% | 70% | 50% | 50% |
| 2.3 Project Organization Plan | 100% | 75% | 70% | 50% |
| 2.4 Project Resource Requirements and Plan | 90% | 70% | 60% | 60% |
| 2.5 Project Schedule | 100% | 80% | 70% | 70% |
| 3.1 Data Process | 100% | 50% | 10% | 75% |
| 3.2 Data Collection | 80% | 30% | 5% | 5% |
| 3.3 Data Pre-processing | 70% | 20% | 5% | 0% |
| 3.4 Data Preparation | 70% | 10% | 5% | 0% |
| 3.5 Data Transformation | 70% | 5% | 5% | 0% |
| 3.6 Data Statistics | 70% | 5% | 5% | 0% |
| References | 97% | 85% | 85% | 85% |

# Part B   Minutes of Meetings

| Time and Date: 4:00 PM to 7:00 PM on 9/6/2025 |  |  |  |
| --- | --- | --- | --- |
| Location/media: Online/Zoom Meeting |  |  |  |
| Participants: Basanth Periyapatna Roopa Kumar, Manav Rajesh Anandani, Nandhakumar Apparsamy, Nischitha Nagendran, Nitya Rondla |  |  |  |
| Section | Achievements | Issues | Recommended Solutions |
| 1.1 | 1. Described the project scope as a Personalized Education Agent. 2. Articulated the vision - to deliver adaptive learning through knowledge tracking in combination with Generative AI. 3. Prepared a first executive summary with a set of goals, innovations, and anticipated learning effects. | 1. Success criteria and measurable outcomes are not clear. | 1. Need to work on finalizing evaluation metrics (accuracy, retention, engagement). |
| 1.2 | 1. The core modules that were identified: - Student modeling - Adaptive content - Real-time feedback - Educator dashboards 2. Mapping of these modules to student and teacher needs. 3. Documented the requirements to guide the technical design. | 1. No recognized dataset contains accurately annotated student interactions yet. | 1. Analyse other open educational datasets such as EdNet, ASSISTments, etc., and logs. 2. Analyse the requirements from adaptive learning research to polish and finalise the requirements. 3. Follow up with Professor regarding potential LMS access or pilot testing opportunities. |
| 1.3 | 1. Finalized list of deliverables: prototype agent, dashboards, pilot testing results. 2. These deliverables can be associated with the learning outcomes of personalization, engagement, and retention. 3. The documentation is already prepared, though it needs to be fine-tuned to make sure it is consistent. | 1. Documentation is not yet polished across all the deliverables. 2. Pilot testing scope is still under discussion. | 1. Need to refine the deliverables documentation. 2. Check out expectations of the pilot study with the professor. |
| References | AI-based Intelligent Tutoring Systems – arXiv Generative AI in Personalized Learning – ResearchGate |  |  |

| Time and Date: 4:00 PM to 7:00 PM on 9/10/2025 |  |  |  |
| --- | --- | --- | --- |
| Location/media: Online/Zoom Meeting |  |  |  |
| Participants: Basanth Periyapatna Roopa Kumar, Manav Rajesh Anandani, Nandhakumar Apparsamy, Nischitha Nagendran, Nitya Rondla |  |  |  |
| Section | Achievements | Issues | Recommended Solutions |
| 1.4 | 1. Candidate language models, such as GPT, LLaMA, and DeepSeek, were sampled to evaluate their appropriateness to personalization problems. 2. We have also compared different approaches to knowledge tracing, which include (BKT, DKT, DKVMN) and approaches based on transformers. 3. In the case of the dashboard development, the shortlisted technologies were React.js, Plotly, and D3.js. | 1. The documentation is still under development. 2. The most preferred base model in the education domain is yet to be determined. | 1. Complete the survey documentation. 2. Test the new models on small-scale experiments of the selected ones. |
| 1.5 | 1. Collected papers on ITS, adaptive learning, and generative AI in education. 2. Reviewed works on knowledge tracing and student modeling. 3. A draft literature survey has been created, but it is incomplete. | 1. Final synthesis of findings still pending. 2. Anchor papers are not completely ready yet. | 1. Complete documentation of the literature review. 2. Choose 2 to 3 anchor papers to guide methodology. |
| References | Deep Knowledge Tracing – Stanford PDF Generative AI for Active Learning – arXiv |  |  |

| Time and Date: 4:00 PM to 7:00 PM on 9/13/2025 |  |  |  |
| --- | --- | --- | --- |
| Location/media: Online/Zoom Meeting |  |  |  |
| Participants: Basanth Periyapatna Roopa Kumar, Manav Rajesh Anandani, Nandhakumar Apparsamy, Nischitha Nagendran, Nitya Rondla |  |  |  |
| Section | Achievements | Issues | Recommended Solutions |
| 2.1 | 1. Identified a two-pronged data strategy using both a static and a dynamic dataset. 2. Proposed using Kaeyze/computer-science-synthetic-dataset and Google API. 3. Explored additional datasets like EdNet, Leetcode, and XES3G5M. | 1. A strategy for combining or selecting from multiple datasets is needed. 2. More detailed data security and storage protocols are required. | 1. Conduct a comparative analysis of the identified datasets to select the most relevant ones. 2. Come up with a strategy for securely handling all data collected. |
| 2.2 | 1. Adopted an Agile methodology with two-week sprints. 2. Proposed using Jira for backlog and sprint management. | 1. Specific sprint goals and deliverables are not yet outlined. 2. There is no mention of how technical debt will be managed within the Agile framework. | 1. Create a preliminary backlog in Jira with initial user stories and tasks for the first few sprints. 2. Establish a clear process for sprint reviews and retrospectives to address issues and technical debt. |
| 2.3 | 1. Assigned clear roles for each team member. 2. Roles cover all key areas: project management, core development, and analytics. | 1. Roles are high-level and lack specific responsibilities for day-to-day tasks. 2. No plan is outlined for how team members will collaborate and manage dependencies between their roles. | 1. Break down each team member's role into more granular, actionable tasks for each phase of the project. 2. Set up regular sync meetings and use a collaboration tool (like Jira or Slack) for communication and dependency management. |
| 2.4 | 1. Identified human, software, and cloud resources. 2. Proposed using Python, PyTorch, Hugging Face, and GitHub. 3. Noted the need for a cloud platform like GCP or AWS. | 1. A specific cloud platform has not yet been decided. 2. No budget or cost estimates have been included for cloud computing resources. | 1. Conduct a brief analysis of GCP and AWS to decide on the most suitable platform for hosting the application. 2. Create a preliminary budget for cloud resources based on estimated usage for development and the pilot study. |
| 2.5 | 1. Outlined a 10-month, five-phase schedule. 2. The schedule progresses logically from planning to final documentation. | 1. The timeline for each phase is very high-level and lacks specific milestones or deliverables. 2. Dependencies between phases are not noted in detail. | 1. Break down each phase into smaller and measurable milestones with specific deadlines. 2. Create a Gantt chart or similar visual timeline to show task dependencies and progress. |
| 3.1 | 1. It is based on the high-level plan of data pipeline architecture. 2. Documentation is well developed, and this gives a lot of basis for future work. | 1. Opportunity to re-investigate and fortify the original investigation has been evident, and the planned architecture has been made stable and scalable. | 1. Review in detail to improve the data process architecture. 2. This review will ensure the best way to go before full-scale implementation is adopted again. |
| 3.2 | 1. The plan of employing small-scale testing is also one of the guiding principles in getting user data. 2. An initial interaction log schema has been described. | 1. The project is placed in such a way that it will perfect its data gathering approach, using initial knowledge to defeat the first challenges. | 1. Conduct an in-depth examination of the original collection plan in order to inform a better, modified plan. 2. A broader variety of data sources and methods should be explored to have an abundant dataset. |
| 3.3 | 1. There is a baseline plan of data cleansing and normalization. 2. The staff has explored major measures of guaranteeing the quality of data. | 1. This step will offer the chance to be able to match the pre-processing plan with the newly developed data collection strategy with a level of accuracy, so that the two stages work in synergy. | 1. Complete pre-processing plan after the data collection strategy (Task 3.2) is validated. 2. Write parallel scripts to have them prepared to start the first data batch. |
| 3.4 | 1. A rough plan on how to organize data to be used in the "Knowledge Tracker" model has been presented. | 1. It can be seen that there is a possibility of more in-depth research into the data input requirements of the model, which will enable optimum performance and compatibility. | 1. Clean the data layout plan according to the verified data format. 2. This will make sure that the data is ideally model ingestible. |
| 3.5 | 1. An advanced feature engineering plan is specified. 2. The level of implementation has started at a baseline level, giving a starting point to further development. | 1. The team can improve the feature engineering strategy with the help of the knowledge gained during the updated data pipeline plan. | 1. Extend the preliminary implementation efforts once the core data pipeline is stable. 2. This is a firm foundation for this high-level analytical work. |
| 3.6 | 1. There is a proposal to carry out Exploratory Data Analysis (EDA) to use the "educator dashboards. 2. Initial work has been started on this task. | 1. This is a perfect time to refine the project's analytical goals and clarify the key metrics that will define the success factor of the project. | 1. Finalize the EDA plan once we are ready with the dataset. 2. This will ensure the statistical analysis is targeted, insightful, and impactful for model validation. |
| References | LeetCode Dataset – Hugging Face Multi-Language LeetCode Dataset – Hugging Face LeetCode Complete – Hugging Face CS QA Dataset – Hugging Face UltraTextbooks CS QA – Hugging Face EdNet – GitHub XES3G5M – GitHub |  |  |

Github Repository :

https://github.com/Nandha951/DATA-298-Team-2-Personalized-Education-Agent.git