Department of Applied Data Science

DATA 298A MSDA Project I

Progress Report 2

# Team Number: 2

# Members: Basanth Periyapatna Roopa Kumar, Manav Rajesh Anandani, Nandhakumar Apparsamy, Nischitha Nagendran, Nitya Rondla

# Date of Report: October 24th, 2025

# Part A    Project Status

| Item | Planning | Investigation | Complete | Document |
| --- | --- | --- | --- | --- |
| 1. Introduction |  |  |  |  |
| 1.1 Project Background and Executive Summary | 100% | 100% | 100% | 100% |
| 1.2 Project Requirements | 100% | 100% | 100% | 100% |
| 1.3 Project Deliverables | 100% | 100% | 100% | 100% |
| 1.4 Technology and Solution Survey | 100% | 100% | 100% | 100% |
| 1.5 Literature Survey of Existing Research | 100% | 100% | 100% | 100% |
| 2. Data and Project Management Plan |  |  |  |  |
| 2.1 Data Management Plan | 100% | 100% | 100% | 100% |
| 2.2 Project Development Methodology | 100% | 100% | 100% | 100% |
| 2.3 Project Organization Plan | 100% | 100% | 100% | 100% |
| 2.4 Project Resource Requirements and Plan | 100% | 100% | 100% | 100% |
| 2.5 Project Schedule | 100% | 100% | 100% | 100% |
| 3. Data Engineering |  |  |  |  |
| 3.1 Data Process | 100% | 90% | 75% | 70% |
| 3.2 Data Collection | 100% | 100% | 100% | 100% |
| 3.3 Data Pre-processing | 100% | 90% | 75% | 50% |
| 3.4 Data Preparation | 100% | 90% | 75% | 30% |
| 3.5 Data Transformation | 100% | 70% | 60% | 25% |
| 3.6 Data Statistics | 70% | 50% | 60% | 10% |
| 4. Model Development |  |  |  |  |
| 4.1 Model Proposals | 15% | 10% | 5% | 5% |
| 4.2 Model Supports | 15% | 10% | 5% | 5% |
| 4.3 Model Comparison and Justification | 0% | 0% | 0% | 0% |
| 4.4 Model Evaluation Method | 0% | 0% | 0% | 0% |

# Part B   Minutes of Meetings

| Time and Date: 4:00 PM – 7:00 PM on 10/02/2025 |  |  |  |
| --- | --- | --- | --- |
| Location/media: Online/Zoom Meeting |  |  |  |
| Participants: Basanth Periyapatna Roopa Kumar, Manav Rajesh Anandani, Nandhakumar Apparsamy, Nischitha Nagendran, Nitya Rondla |  |  |  |
| Section | Achievements | Issues | Recommended Solutions |
| 1.1 | Background and objectives finalized; linked to AI-based personalized tutoring systems. | None | Proceed with concise abstract integration in documentation. |
| 1.2 | Core system modules (student modeling, adaptive content, feedback, analytics) validated. | None | Requirements approved for implementation. |
| 1.3 | Deliverables aligned to outcomes(prototype, dashboard, pilot testing). | Pilot testing scope pending. | Coordinate with faculty to set testing scope and schedule. |
| References | Generative AI in Personalized Learning: Development Trajectory, Educational Applications, and Future Education Can AI support student engagement in classroom activities in higher education? |  |  |

| Time and Date: 4:00 PM – 7:00 PM on 10/10/2025 |  |  |  |
| --- | --- | --- | --- |
| Location/media: Online/Zoom Meeting |  |  |  |
| Participants: Basanth Periyapatna Roopa Kumar, Manav Rajesh Anandani, Nandhakumar Apparsamy, Nischitha Nagendran, Nitya Rondla |  |  |  |
| Section | Achievements | Issues | Recommended Solutions |
| 1.4 | Finalized base technologies: Python, PyTorch, Hugging Face for model implementation; React.js and Plotly for dashboard development. Evaluated GPT and DeepSeek for personalization. | None significant; all models benchmarked. | Continue testing shortlisted models for educational data performance. |
| 1.5 | Reviewed state-of-the-art research in adaptive learning using Generative AI and knowledge tracing. Synthesized anchor papers from Stanford and ArXiv for methodology alignment. | None significant | Complete literature synthesis for seamless inclusion in the report. |
| References | A Comprehensive Survey of Machine Unlearning Techniques for Large Language Models |  |  |

| Time and Date: 4:00 PM – 5:00 PM on 10/17/2025 |  |  |  |
| --- | --- | --- | --- |
| Location/media: Online/Zoom Meeting |  |  |  |
| Participants: Basanth Periyapatna Roopa Kumar, Manav Rajesh Anandani, Nandhakumar Apparsamy, Nischitha Nagendran, Nitya Rondla |  |  |  |
| Section | Achievements | Issues | Recommended Solutions |
| 2.1 | Finalized hybrid data approach (EdNet + LeetCode). Secure S3 storage configured. | Schema mismatch across datasets. | Unified schema through PySpark normalization and watermarking. |
| 2.2 | • Adopted Agile with two-week sprints. • Jira is now actively used for backlog, sprint tracking, and issue management. • Sprint 1 (Data Pipeline Setup) completed; Sprint 2 (Feature Engineering) ongoing. | Some backlog tasks lack detailed acceptance criteria. | Standardize ticket templates in Jira (include Description, Definition of Done, and Dependencies). |
| 2.3 | • Roles clearly distributed and linked to Jira tasks (Data Engineering, Modeling, Dashboard). • Daily syncs and weekly sprint retrospectives scheduled in the Jira calendar. • Communication streamlined via integrated Slack–Jira workflow. | Occasional ticket duplication between team members. | Assign task ownership in Jira strictly to one member per issue; use tags for collaboration.. |
| 2.4 | Tools finalized: Python, PyTorch, Hugging Face, React, AWS S3. | GPU credits not allocated. | Apply for the GCP student credit or the AWS Educate program |
| 2.5 | 10-month Gantt chart finalized. | Dependencies not auto-tracked. | Integrate a Gantt chart into Jira for real-time progress. |
| 3.1 | Completed data pipeline architecture with modular ingestion and preprocessing workflows. | Minor tuning needed for schema consistency. | Perform test runs to validate synchronization across different preprocessing stages. |
| 3.2 | 100% completion of data collection; EdNet and Hugging Face datasets imported and standardized. | None | Begin exploratory data validation and logging pipeline implementation. |
| 3.3 | Major cleaning, normalization, and handling of missing values completed. Scripts finalized for automation. | Minor noise in specific subsets of synthetic data. | Apply additional filters to ensure a uniform schema. |
| 3.4 | Feature selection schema created; aligned for model ingestion. | Requires final matching with model input expectations. | Conduct an alignment pass using model prototype testing data. |
| 3.5 | Feature engineering has been initiated; transformations have been applied to the knowledge tracing variables. | Requires optimization for scalability and GPU efficiency. | Continue optimizing code paths and monitor GPU resource metrics. |
| 3.6 | Preliminary exploratory data analysis conducted for educator dashboard visualizations. | Descriptive statistics are still partial. | Complete the full EDA cycle for all datasets before model iteration. |
| References | SCoRE: Benchmarking Long-Chain Reasoning in Commonsense Scenarios AI Agents Reveal New Tech Possibilities in K–12 Education The Role of Self-Efficacy, Motivation, and Connectedness in Dropout Intention in a Sample of Italian College Students |  |  |

| Time and Date: 4:00 PM to 7:00 PM on 10/19/2025 |  |  |  |
| --- | --- | --- | --- |
| Location/media: Online/Zoom Meeting |  |  |  |
| Participants: Basanth Periyapatna Roopa Kumar, Manav Rajesh Anandani, Nandhakumar Apparsamy, Nischitha Nagendran, Nitya Rondla |  |  |  |
| Section | Achievements | Issues | Recommended Solutions |
| 4.1 | • Outlined BKT and Deep Knowledge Tracing Model architectures Bayesian Knowledge Tracing (BKT) and Deep Knowledge Tracing (DKT). • Literature review of extensions with transformers (DKT-T and SAINT). • Modelled the expected inputs and outputs of each model to EdNet and LeetCode data formats. | Fragmented dataset feature alignment of sequence-based models. | Make datasets comparable with feature names and structure standardized using PySpark feature preprocessing scripts. |
| 4.2 | • Came up with tools to auto-load data at the early stages and templates to train using PyTorch. • Configuration of the experiment tracking environment (W&B and MLflow). • Verified the Docker image creation to be used when running on AWS S3 data using a GPU. | The libraries of PyTorch and transformers cause dependency issues during the build of Docker. | Shotset Version control lock library using requirements.txt and has different Dockerfiles to use one in a CPU environment or in a GPU environment. |
| 4.3 | • Predetermined assessment criteria of future model evaluation (AUC, F1, Cross-Entropy Loss). • Plan of BKTVs DKT benchmarking on a sub-sample of EdNet interactions. | The use of model comparison experiment has not yet begun because of the scarcity of clean data and access to the GPU. | Meanwhile (before the credits of the AWS Educate program become available), start testing with small EdNet batches. |
| 4.4 | • Designed a system of evaluation with 5-fold cross-validation and early termination to make the system more robust. • Added integrated evaluation metrics on a dashboard to instructors to enable easy reporting. | The functions of evaluation are not yet introduced into the codebase; the metrics should be added to the pipeline. | An evaluation scripts development subtask and connection of the outputs to dashboard APIs needs to be a separate subtask. |
| References | Deep Knowledge Tracing for Personalized Adaptive Learning at Historically Black Colleges and Universities Multi-granulariy Time-based Transformer for Knowledge Tracing Generative AI for Enhancing Active Learning in Education Evolution of AI in Education: Agentic Workflows Generative AI in Personalized Learning |  |  |

Github Repository :https://github.com/Nandha951/DATA-298-Team-2-Personalized-Education-Agent.git

Jira Project management : https://data298.atlassian.net/jira/software/projects/PEAD2/summary?atlOrigin=eyJpIjoiMTgyYjFjNGFhZjM5NDVhMjg5YTlkYjQ5MTY4NzhlMzQiLCJwIjoiaiJ9