Professor in a Box

Revised Deployment Plan — 2 Models

DeepSeek-R1 7B Distilled  +  Mistral-7B-Instruct-v0.3

DATA 298B  |  Team 2  |  SJSU MSDA  |  Spring 2026

| BASANTH (Model Code) | NISCHITHA (Infra & Deployment) | BOTH (Sync / Integration) |
| --- | --- | --- |

1. Scope — What Basanth and Nischitha Own

This plan covers only deployment. This document is for Basanth and Nischitha only. Read carefully to understand exactly what falls inside your scope and what does not.

| Area | Who Owns It | Status |
| --- | --- | --- |
| Frontend (UI) | Other colleagues on the team | NOT in this plan |
| Model Routing Logic | Another colleague on the team | NOT in this plan |
| Model Code & Adapters | Basanth — write inference server, push adapters to HuggingFace | THIS PLAN |
| Cloud Infra & Deployment | Nischitha — AWS setup, deploy server to EC2, S3, monitoring | THIS PLAN |

SCOPE BOUNDARY YOUR JOB IN ONE SENTENCE: Basanth writes the model inference code. Nischitha sets up the cloud infrastructure and deploys that code. Together, you expose a REST API that the routing colleague calls and the frontend displays. You do not write routing logic. You do not build the frontend. You just make the models accessible via HTTP.

1.1  What Your Deployment Produces (the API Contract)

Your deployment exposes this endpoint to the rest of the team. The routing colleague sends questions here and gets answers back:

API CONTRACT — Share this with the routing and frontend colleagues POST http://<EC2-PUBLIC-IP>:8000/ask Request body (JSON): { "question": "Explain binary search trees", "model": "mistral" <-- or "deepseek" } Response body (JSON): { "answer": "Binary search trees are...", "model_used": "mistral", "latency_ms": 1840.5 } GET http://<EC2-PUBLIC-IP>:8000/health Response: { "status": "ok", "models_loaded": ["mistral", "deepseek"] } The routing colleague decides WHICH model to call. You just run whichever model they specify.

2. Model Selection — Why These Two

Nischitha suggested DeepSeek-R1 7B Distilled. Based on Workbook 2's evaluation results and practical hardware constraints, Mistral-7B-Instruct-v0.3 is the ideal complement. Here is the reasoning grounded in both evaluation data and real-world cloud AI deployment.

| Model | Size | Role in Project | Why It Was Chosen |
| --- | --- | --- | --- |
| Mistral-7B-Instruct-v0.3 | 7B | General instructional baseline | Workbook 2 Table 4.6: 'Strong overall performance, balanced instructional quality, stable fine-tuning behavior.' Basanth already has the fine-tuned adapter. Best general-purpose model for concept explanation, definitions, and mixed CS questions. |
| DeepSeek-R1 7B Distilled | 7B | Advanced reasoning pathway | Workbook 2 Table 4.6: 'Strong reasoning-focused performance, excellent structured reasoning on difficult prompts.' Final assigned role in the project is the Advanced Reasoning Pathway. Handles multi-step algorithmic proofs and complex debugging chains. Nischitha's suggestion, and it is the right one. |

2.1  Why Only 2 Models Is Correct

WHY 2 MODELS IS THE RIGHT NUMBER HARDWARE MATH (g4dn.xlarge = T4 GPU, 16 GB VRAM): Mistral-7B at 4-bit quantization = ~4 GB VRAM DeepSeek-R1 7B at 4-bit = ~4 GB VRAM System overhead + KV cache = ~3-4 GB VRAM TOTAL = ~11-12 GB (fits within 16 GB comfortably) A third model would push total past 16 GB and cause out-of-memory crashes. 2 models is not a compromise — it is the optimal configuration for a T4 GPU. COVERAGE MATH: Mistral handles general questions, explanations, concept clarification. DeepSeek handles hard multi-step reasoning, algorithmic proofs, complex analysis. Together they cover the full range of CS tutoring queries your workbook defines.

3. Prerequisites — Everything Needed Before Starting

Complete all items in this section before writing a single deployment command. Both Basanth and Nischitha should go through this list together on a call.

3.1  Accounts to Create

- AWS Account — aws.amazon.com. One shared account is fine. Add both of you as IAM users.

- HuggingFace Account — huggingface.co. Both of you need individual accounts.

- GitHub (optional but recommended) — for sharing the server.py code between your machines without emailing files.

3.2  Software to Install on Your Laptop (Both of You)

- Python 3.10 or newer — python.org/downloads

- AWS CLI — aws.amazon.com/cli. After installing, run: aws configure (enters your Access Key ID and Secret Key)

- Git — git-scm.com

- A terminal with SSH support (Mac Terminal, Windows Terminal with WSL, or VS Code terminal)

- curl — for testing API endpoints. Pre-installed on Mac/Linux. On Windows: winget install curl

3.3  Things to Collect Before Starting

COLLECT BEFORE STARTING BASANTH: 1. Your Mistral adapter folder — downloaded from Colab after fine-tuning Must contain: adapter_config.json and adapter_model.safetensors 2. Confirm the base model ID: mistralai/Mistral-7B-Instruct-v0.3 BOTH: 3. Ask your team who fine-tuned DeepSeek-R1 7B Distilled and get their adapter folder OR plan to use the base model: deepseek-ai/DeepSeek-R1-Distill-Qwen-7B (no adapter needed) 4. Get the routing colleague's contact — share the EC2 public IP with them once deployed 5. Ask the frontend colleague whether they need CORS enabled on your API (answer: yes, already handled)

3.4  AWS Cost Estimate

| Service | Instance / Type | Cost/hr | Demo (5 hrs) |
| --- | --- | --- | --- |
| EC2 GPU — Inference Server | g4dn.xlarge (T4, 16GB VRAM) | ~$0.53 | ~$2.65 |
| S3 Storage — Adapters | Standard storage | <$0.01 | ~$0.01 |
| CloudWatch Monitoring | Basic logs + dashboard | Free tier | $0 |
| Data Transfer | Model weights from HuggingFace | One-time | ~$0.10 |
| TOTAL ESTIMATE |  |  | ~$3 for full demo |

BILLING SAFETY: Set a budget alert at $10 immediately after creating the AWS account. Go to: AWS Console -> Billing -> Budgets -> Create Budget. This prevents surprise charges.

4. Work Split — Parallel Tracks

The deployment is divided into two tracks that run at the same time. Basanth owns the model code: writing the inference logic and preparing the adapters. Nischitha owns the cloud infrastructure and actual deployment: setting up AWS, running the server, and monitoring it. Both tracks converge at the integration test.

| BASANTH — Model Code Track | NISCHITHA — Infrastructure & Deployment Track |
| --- | --- |
| - Push Mistral adapter to HuggingFace Hub - Obtain/push DeepSeek adapter to HuggingFace - Write server.py — FastAPI inference code for both models - Write a local test script to verify model outputs - Share server.py with Nischitha once it passes local tests | - Create AWS S3 bucket and upload adapter files - Create IAM role for EC2 to read from S3 - Launch EC2 GPU instance (g4dn.xlarge) - SSH into EC2 and install all dependencies - Deploy Basanth's server.py to EC2 and start the server - Configure security group rules - Set up CloudWatch log group and latency dashboard |

HANDOFF POINT: Basanth finishes and shares server.py with Nischitha. Nischitha deploys it to EC2, starts it, and runs the first live test. Then both meet to do the integration test together.

5. Phase 1 — Initial Setup (Both Together, ~1 Hour)

Do these two steps together on a call before splitting into parallel tracks. These are shared foundations both tracks depend on.

| STEP 1 BOTH | Create AWS Account and IAM Users One person creates the main account. The other gets added as an IAM user. Both need credentials configured on their laptop. - Go to aws.amazon.com and click Create an AWS Account - Enter email, password, and account name: Team2-ProfessorInABox - Choose Personal account type and enter billing info (required even for free tier) - Go to IAM -> Users -> Create User — one user for Basanth, one for Nischitha - Attach policy: AdministratorAccess to both users - Download Access Key ID and Secret Access Key for each user — keep these safe - Each person runs on their own laptop: aws configure and enters their own keys - Immediately set billing alert: AWS Console -> Billing -> Budgets -> Create Budget -> $10 threshold |
| --- | --- |

| STEP 2 BOTH | Create HuggingFace Organization for Shared Adapter Storage All adapters will live in a shared HuggingFace organization so Basanth can push and Nischitha's EC2 can pull. - Go to huggingface.co -> Settings -> Organizations -> New Organization - Name it: sjsu-team2-piab - Invite both Basanth and Nischitha by username - Adapter repos will be named: - sjsu-team2-piab/mistral7b-cs-tutor - sjsu-team2-piab/deepseek-r1-7b-cs-tutor If a teammate fine-tuned DeepSeek, ask them to push their adapter to this org as well. |
| --- | --- |

6. Basanth's Track — Model Code (Steps 3-5)

Basanth's job is to prepare the model adapters on HuggingFace and write the complete FastAPI inference server. This is pure coding work that can be done entirely on a laptop — no AWS required. Nischitha will take the finished server.py and run it on EC2.

| STEP 3 BASANTH | Push Both Adapters to HuggingFace Hub Push your Mistral adapter first (you have it already), then handle DeepSeek. Run this in Google Colab or locally. # Step 1 — Authenticate with HuggingFace from huggingface_hub import login login() # enter your HuggingFace token: huggingface.co -> Settings -> Access Tokens # Step 2 — Push Mistral adapter (you already have this adapter locally) from peft import PeftModel from transformers import AutoModelForCausalLM, AutoTokenizer base_id = 'mistralai/Mistral-7B-Instruct-v0.3' adapter_dir = './final_adapter' # path to your adapter folder on your machine hf_repo = 'sjsu-team2-piab/mistral7b-cs-tutor' tokenizer = AutoTokenizer.from_pretrained(base_id) model = AutoModelForCausalLM.from_pretrained(base_id) model = PeftModel.from_pretrained(model, adapter_dir) model.push_to_hub(hf_repo) tokenizer.push_to_hub(hf_repo) print('Mistral pushed to:', hf_repo). For DeepSeek, check with your team first: TWO SCENARIOS FOR DEEPSEEK SCENARIO A — Someone on the team fine-tuned DeepSeek: Get their adapter folder. Repeat the push_to_hub steps above with: base_id = 'deepseek-ai/DeepSeek-R1-Distill-Qwen-7B' hf_repo = 'sjsu-team2-piab/deepseek-r1-7b-cs-tutor' SCENARIO B — No team adapter for DeepSeek: The base model at deepseek-ai/DeepSeek-R1-Distill-Qwen-7B is already on HuggingFace. Nothing to push. In server.py, set the adapter field to None for DeepSeek. The base model is strong at reasoning even without fine-tuning.. After pushing, confirm both repos appear at huggingface.co/sjsu-team2-piab — share the links with Nischitha. |
| --- | --- |

| STEP 4 BASANTH | Write server.py — The Inference Server Write this file on your laptop. It is the complete FastAPI inference server — both models, one file. Nischitha will copy it to EC2 as-is. # server.py — Professor in a Box Inference API # Write this on your laptop, then share with Nischitha from fastapi import FastAPI, HTTPException from fastapi.middleware.cors import CORSMiddleware from pydantic import BaseModel import torch, time, boto3, json from datetime import datetime from transformers import AutoModelForCausalLM, AutoTokenizer, BitsAndBytesConfig from peft import PeftModel app = FastAPI(title='Professor in a Box Inference API') # CORS — allows the frontend (different domain) to call this API from a browser app.add_middleware(CORSMiddleware, allow_origins=['*'], allow_methods=['POST', 'GET'], allow_headers=['*']) # ── Model configuration ──────────────────────────────────────────── # adapter: set to None if no fine-tuned adapter exists for that model MODEL_CONFIG = { 'mistral': { 'base': 'mistralai/Mistral-7B-Instruct-v0.3', 'adapter': 'sjsu-team2-piab/mistral7b-cs-tutor', 'prompt': '[INST] {q} [/INST]' }, 'deepseek': { 'base': 'deepseek-ai/DeepSeek-R1-Distill-Qwen-7B', 'adapter': 'sjsu-team2-piab/deepseek-r1-7b-cs-tutor', # or None 'prompt': '<¦im_start¦>user\n{q}<¦im_end¦>\n<¦im_start¦>assistant\n' }, } # 4-bit quantization — reduces each 14 GB model to ~4 GB VRAM bnb_cfg = BitsAndBytesConfig(load_in_4bit=True, bnb_4bit_quant_type='nf4', bnb_4bit_use_double_quant=True) loaded_models = {} # cache: model stays in GPU memory after first load def load_model(name: str): if name not in loaded_models: cfg = MODEL_CONFIG[name] print(f'Loading {name}...') tok = AutoTokenizer.from_pretrained(cfg['base']) mdl = AutoModelForCausalLM.from_pretrained( cfg['base'], quantization_config=bnb_cfg, device_map='auto') if cfg['adapter']: mdl = PeftModel.from_pretrained(mdl, cfg['adapter']) loaded_models[name] = (tok, mdl) print(f'{name} ready') return loaded_models[name] # ── Request / response schema ────────────────────────────────────── class AskRequest(BaseModel): question: str model: str = 'mistral' # default to mistral if caller doesn't specify # ── CloudWatch logging helper ────────────────────────────────────── log_client = boto3.client('logs', region_name='us-east-1') def log_to_cloudwatch(question: str, model: str, latency_ms: float): try: log_client.put_log_events( logGroupName='/piab/inference', logStreamName='requests', logEvents=[{ 'timestamp': int(datetime.now().timestamp() * 1000), 'message': json.dumps({ 'question_length': len(question), 'model': model, 'latency_ms': round(latency_ms, 1) }) }] ) except: pass # logging failure must never crash inference # ── Endpoints ───────────────────────────────────────────────────── @app.post('/ask') def ask(req: AskRequest): if req.model not in MODEL_CONFIG: raise HTTPException(status_code=400, detail=f'Unknown model: {req.model}. Use mistral or deepseek.') tok, mdl = load_model(req.model) prompt = MODEL_CONFIG[req.model]['prompt'].format(q=req.question) inputs = tok(prompt, return_tensors='pt').to('cuda') t0 = time.time() with torch.inference_mode(): out = mdl.generate(**inputs, max_new_tokens=512, temperature=0.7, do_sample=True) latency_ms = (time.time() - t0) * 1000 answer = tok.decode(out[0][inputs['input_ids'].shape[1]:], skip_special_tokens=True) log_to_cloudwatch(req.question, req.model, latency_ms) return {'answer': answer.strip(), 'model_used': req.model, 'latency_ms': round(latency_ms, 1)} @app.get('/health') def health(): return {'status': 'ok', 'models_loaded': list(loaded_models.keys())}. Three design choices worth knowing: (1) 4-bit quantization reduces each 14 GB model to ~4 GB VRAM so both fit on one T4. (2) Model caching means the second request to each model is much faster than the first. (3) CORS is enabled so the frontend colleague can call this from a browser without errors. |
| --- | --- |

| STEP 5 BASANTH | Test server.py Locally and Hand Off You cannot run server.py locally without a GPU, but you can confirm the code structure is correct and that it imports without errors. Run this on your laptop to check for syntax and import issues: # On your laptop — install just enough to check imports pip install fastapi pydantic uvicorn # Check for syntax errors python3 -c "import ast; ast.parse(open('server.py').read()); print('No syntax errors')" # Optionally start the server in CPU mode to confirm the API routes load # (models won't load without GPU, but endpoints will register correctly) uvicorn server:app --port 8000 # Open http://localhost:8000/docs — you should see the Swagger UI with /ask and /health. Once server.py is ready, share it with Nischitha. Use any of these methods: - GitHub: push server.py to a repo and share the link - Direct transfer: paste the file contents in a shared Google Doc or pastebin - Email or Slack: attach the file directly Tell Nischitha: the file is ready, here is the HuggingFace org link, and here are the model repo names so she can verify adapters exist before deploying. |
| --- | --- |

7. Nischitha's Track — Infrastructure and Deployment (Steps 6-12)

Nischitha owns everything on the AWS side: object storage, access management, the GPU instance setup, running the server code, security, and monitoring. Once Basanth hands over server.py, Nischitha deploys it and makes the API live.

| STEP 6 NISCHITHA | Create S3 Bucket and Upload Adapter Files S3 is AWS's file storage. Store the adapter files here as a reliable backup. EC2 can also download directly from S3 which is faster than re-downloading from HuggingFace. - Go to AWS Console -> S3 -> Create Bucket - Bucket name: team2-piab-adapters-[your-initials] (must be globally unique — add random suffix if taken) - Region: us-east-1 (lowest cost, best availability) - Block all public access: ON - Enable versioning: ON (protects against accidental overwrites) - Click Create Bucket. Inside, create two folders: /mistral and /deepseek - Upload adapter files from your laptop: # Upload via AWS CLI (faster than console for large files) aws s3 cp ./mistral_adapter/ s3://team2-piab-adapters-[suffix]/mistral/ --recursive aws s3 cp ./deepseek_adapter/ s3://team2-piab-adapters-[suffix]/deepseek/ --recursive # Verify aws s3 ls s3://team2-piab-adapters-[suffix]/mistral/ # Should show: adapter_config.json and adapter_model.safetensors. Ask Basanth to send you the adapter folders or download them from the HuggingFace repos he pushed in Step 3. |
| --- | --- |

| STEP 7 NISCHITHA | Create IAM Role and Attach to EC2 An IAM role is like a badge that gives the EC2 instance permission to read from S3. Without it, the server cannot download adapter files from the bucket. - Go to AWS Console -> IAM -> Roles -> Create Role - Trusted entity type: AWS Service -> EC2 - Permissions: search and attach AmazonS3ReadOnlyAccess - Role name: piab-ec2-s3-reader - Click Create Role — keep this browser tab open, you will attach it to EC2 in the next step |
| --- | --- |

| STEP 8 NISCHITHA | Launch EC2 GPU Instance This is the server that will run both models. Must be a GPU instance. - Go to AWS Console -> EC2 -> Launch Instance - Name: piab-inference-server - AMI: Search for 'Deep Learning AMI GPU PyTorch' — select the latest version. Comes with CUDA, PyTorch, Python pre-installed — saves hours of manual setup. - Instance type: g4dn.xlarge (1 NVIDIA T4 GPU, 16 GB VRAM, ~$0.53/hr). Fits both models at 4-bit quantization. - Key pair: Create new key pair named team2-piab-key. Download the .pem file. Store it safely — you need it to SSH in. - Storage: Expand to 120 GB (model weights are large — 14 GB each before quantization) - Security Group: Create new group named piab-inference-sg. Add two rules: - Rule 1: SSH, Port 22, Source = My IP (only your laptop can log in) - Rule 2: Custom TCP, Port 8000, Source = 0.0.0.0/0 (API is publicly accessible for the demo) - IAM Instance Profile: Under Advanced Details, set IAM instance profile to piab-ec2-s3-reader - Click Launch Instance. Wait 2 minutes, then note the Public IPv4 address from the dashboard - Test SSH connection: ssh -i ~/Downloads/team2-piab-key.pem ubuntu@<EC2-PUBLIC-IP> Tip: If SSH is refused, wait one more minute and try again — the instance takes time to fully initialize. |
| --- | --- |

| STEP 9 NISCHITHA | Install Dependencies on EC2 Once SSH'd into the EC2 instance, install the Python packages that server.py needs. # Update system sudo apt-get update && sudo apt-get upgrade -y # Install all inference dependencies pip install transformers==4.44.0 peft accelerate bitsandbytes pip install fastapi uvicorn huggingface-hub pip install boto3 # for CloudWatch logging # Verify the T4 GPU is visible python3 -c "import torch; print('GPU:', torch.cuda.is_available()); print('Name:', torch.cuda.get_device_name(0))" # Expected output: # GPU: True # Name: Tesla T4. If GPU is not visible, double-check you launched g4dn.xlarge and not a CPU instance type. The Deep Learning AMI configures CUDA automatically. |
| --- | --- |

| STEP 10 NISCHITHA | Deploy server.py and Start the Inference Server Once Basanth shares server.py with you, copy it to EC2 and start the server. This makes the API live. # Copy server.py from your laptop to EC2 scp -i ~/Downloads/team2-piab-key.pem server.py ubuntu@<EC2-PUBLIC-IP>:~/server.py # SSH back in and confirm the file is there ssh -i ~/Downloads/team2-piab-key.pem ubuntu@<EC2-PUBLIC-IP> ls ~/server.py # Start the FastAPI server in the background # nohup keeps it running even after you close the SSH session nohup uvicorn server:app --host 0.0.0.0 --port 8000 --workers 1 > server.log 2>&1 & echo 'Server started with PID:' $! # Wait 20 seconds, then test health sleep 20 && curl http://localhost:8000/health # Expected: {"status":"ok","models_loaded":[]} # Test Mistral (loads on first call — takes 20-60 seconds) curl -X POST http://localhost:8000/ask \ -H 'Content-Type: application/json' \ -d '{"question": "What is recursion?", "model": "mistral"}' # Test from outside EC2 (confirms port 8000 is open): # Run this from YOUR LAPTOP (not inside EC2): curl -X POST http://<EC2-PUBLIC-IP>:8000/ask \ -H 'Content-Type: application/json' \ -d '{"question": "Explain binary search", "model": "deepseek"}'. To check server logs: tail -f server.log To restart if it crashes: kill $(lsof -t -i:8000) && nohup uvicorn server:app --host 0.0.0.0 --port 8000 --workers 1 > server.log 2>&1 & |
| --- | --- |

| STEP 11 NISCHITHA | Configure Security Group Rules Review and finalize who can reach the inference server on port 8000. The current rules are sufficient for the demo. Here is what is configured and why: Instance; Port; Source; Purpose. piab-inference-server; 22; Your IP only; SSH management — only you can log in. piab-inference-server; 8000; 0.0.0.0/0 (demo); FastAPI inference API — routing colleague calls this from anywhere. To update these rules: AWS Console -> EC2 -> Security Groups -> piab-inference-sg -> Edit Inbound Rules. PRODUCTION NOTE (not required for this demo): In a real deployment, restrict port 8000 to only the routing server's IP address: Source = <Routing-Server-IP>/32 This blocks random internet traffic from querying your models directly. For the demo, open access (0.0.0.0/0) is fine and simpler to set up.. |
| --- | --- |

| STEP 12 NISCHITHA | Set Up CloudWatch Log Group and Dashboard CloudWatch captures inference logs and displays latency in a dashboard. The server.py code already writes to CloudWatch — you just need to create the log group it writes to. - Go to AWS Console -> CloudWatch -> Log Groups -> Create Log Group - Name: /piab/inference - Go to Log Streams inside that group -> Create Log Stream -> Name it: requests - Restart the server on EC2 so it picks up the CloudWatch connection: # On EC2: kill $(lsof -t -i:8000) nohup uvicorn server:app --host 0.0.0.0 --port 8000 --workers 1 > server.log 2>&1 & # Send a test request to generate the first log entry: curl -X POST http://localhost:8000/ask \ -H 'Content-Type: application/json' \ -d '{"question": "Test log entry", "model": "mistral"}'. - Go to CloudWatch -> Log Insights -> select /piab/inference -> run this query: fields @timestamp, model, latency_ms ¦ stats avg(latency_ms) as avg_latency, max(latency_ms) as p_max by model ¦ sort avg_latency desc. - Go to CloudWatch -> Dashboards -> Create Dashboard -> Name: PIAB-Monitoring - Add widget: Line chart using Log Insights with the query above This gives you and the committee a live latency breakdown per model during the demo — matching the SLO monitoring described in Workbook 2. |
| --- | --- |

8. API Contract — What to Share with the Routing and Frontend Colleagues

Once Nischitha confirms the server is live and both models respond, share the following with the routing and frontend colleagues. This is your handoff.

8.1  Message to Send

MESSAGE TO SEND TO ROUTING AND FRONTEND COLLEAGUES Our inference API is live. Here are the details: Base URL: http://<EC2-PUBLIC-IP>:8000 POST /ask Request: { "question": "<student question>", "model": "mistral" ¦ "deepseek" } Response: { "answer": "...", "model_used": "...", "latency_ms": ... } GET /health Response: { "status": "ok", "models_loaded": ["mistral", "deepseek"] } Models: mistral -> Mistral-7B (general concept questions, explanations, definitions) deepseek -> DeepSeek-R1 (reasoning, proofs, multi-step problems) CORS is enabled — callable from browser or backend. First request per model: 15-60s load time. Subsequent: 1-3s. Set HTTP timeout to at least 120 seconds.

8.2  Sample Python Code for the Routing Colleague

import requests INFERENCE_API = 'http://<EC2-PUBLIC-IP>:8000' def ask_model(question: str, model: str = 'mistral') -> dict: response = requests.post( f'{INFERENCE_API}/ask', json={'question': question, 'model': model}, timeout=120 ) response.raise_for_status() return response.json() # {'answer': ..., 'model_used': ..., 'latency_ms': ...} # Usage: result = ask_model('Prove that merge sort is O(n log n)', model='deepseek') print(result['answer'])

9. Integration — Both Tracks Connect

After both tracks are done, run these tests together to confirm the full deployment works before handing the EC2 IP to the routing colleague.

| STEP 13 BOTH | Run Integration Tests Run these from Nischitha's laptop (outside EC2) to simulate what the routing colleague will experience. Test; Command; What to Check; Pass Condition. T1; GET /health from outside EC2; Server is alive, models cached; {"status":"ok"} returned. T2; POST /ask, model=mistral, question about binary search; Mistral returns concept explanation; JSON with answer + model_used=mistral. T3; POST /ask, model=deepseek, question about merge sort complexity proof; DeepSeek returns step-by-step reasoning; JSON with answer + model_used=deepseek. T4; POST /ask, model=invalid; API returns error, does not crash; HTTP 400 with clear message. T5; Check CloudWatch after T2 and T3; Log entries appear in /piab/inference; At least 2 entries with latency values. If all 5 tests pass, deployment is complete. Share the EC2 public IP and the API contract from Section 8 with the routing and frontend colleagues. |
| --- | --- |

| STEP 14 BOTH | Share IP and Hand Off Send the routing colleague: - The EC2 Public IP (from AWS Console -> EC2 -> Instances -> Public IPv4 address) - The full message from Section 8.1 - The Python code snippet from Section 8.2 - A heads-up that the first request per model takes 15-60 seconds to load into GPU memory Keep the EC2 instance running until after the demo. Do not stop it. |
| --- | --- |

10. Parallel Timeline

| Session | Hrs | Basanth | Nischitha |
| --- | --- | --- | --- |
| Session 1 | 1 | BOTH: AWS account, IAM users, HuggingFace org (Steps 1-2) | BOTH: same |
| Session 2 | 2 | Push Mistral adapter to HF Hub; get/push DeepSeek adapter (Step 3) | Create S3 bucket; upload adapter files; create IAM role (Steps 6-7) |
| Session 3 | 3 | Write server.py on laptop (Step 4) | Launch EC2 GPU instance; install all dependencies (Steps 8-9) |
| Session 4 | 2 | Final test of server.py; share file with Nischitha (Step 5) | Deploy server.py to EC2; start server; test endpoints (Step 10) |
| Session 5 | 2 | BOTH: integration tests; then Nischitha finishes security + CloudWatch (Steps 13-14) | Security group review; CloudWatch dashboard (Steps 11-12) + BOTH |
| TOTAL | 10 | ~5 hrs Basanth solo + 2 hrs shared | ~6 hrs Nischitha solo + 2 hrs shared |

11. Risks and Mitigations

| Risk | Who | How to Handle It |
| --- | --- | --- |
| Loading both models causes out-of-memory error on T4 | Nischitha (deploys) | 4-bit quantization keeps each model to ~4 GB. Total ~8 GB fits comfortably in 16 GB. If error still occurs, load only one model at startup and add the second on first request. |
| DeepSeek adapter not available from team | Basanth (code) | Set adapter: None for DeepSeek in MODEL_CONFIG. The base model deepseek-ai/DeepSeek-R1-Distill-Qwen-7B loads directly from HuggingFace and is very capable for reasoning without fine-tuning. |
| server.py crashes on EC2 with import error | Nischitha (deploys) | Check server.log for the error. Most likely a missing pip package. Run: pip install <missing-package> and restart the server. |
| FastAPI server becomes unresponsive during demo | Nischitha (deploys) | Keep a second terminal SSH'd into EC2 at all times. Restart with: kill $(lsof -t -i:8000) && nohup uvicorn server:app --host 0.0.0.0 --port 8000 --workers 1 > server.log 2>&1 & |
| First request is very slow during demo | Both | Pre-warm both models 5 minutes before the demo by sending one test request to each. This loads them into GPU memory so all demo requests are fast. |
| S3 access denied from EC2 | Nischitha (infra) | Confirm IAM role piab-ec2-s3-reader is attached to the EC2 instance. Test with: aws s3 ls s3://bucket-name from inside EC2. |
| AWS billing spikes | Both | Billing alert at $10 catches this. Total demo cost under $5. Stop EC2 immediately after demo. |

12. Demo Day Checklist

DEMO DAY CHECKLIST BASANTH — 30 MINUTES BEFORE DEMO: 1. Have your laptop open with the Workbook 2 architecture diagram ready to reference 2. Know the model roles: Mistral = general, DeepSeek = reasoning 3. Have curl commands ready to run live if the routing colleague asks for a demo NISCHITHA — 30 MINUTES BEFORE DEMO: 1. SSH into EC2: ssh -i team2-piab-key.pem ubuntu@<EC2-IP> 2. Check server: curl http://localhost:8000/health 3. If server is down, restart it (see command in Step 10) 4. Pre-warm both models: curl -X POST http://localhost:8000/ask -H 'Content-Type: application/json' -d '{"question":"hello","model":"mistral"}' curl -X POST http://localhost:8000/ask -H 'Content-Type: application/json' -d '{"question":"hello","model":"deepseek"}' 5. Confirm health shows both models: curl http://localhost:8000/health 6. Open CloudWatch Dashboard in a browser tab — ready to show live latency BOTH — WHAT TO EXPLAIN TO THE COMMITTEE: - Basanth wrote the inference code and pushed fine-tuned adapters to HuggingFace - Nischitha set up the AWS infrastructure and deployed the API on a T4 GPU instance - Together you expose a REST API that the routing colleague calls with model='mistral' or 'deepseek' - S3 stores adapter backups; CloudWatch monitors real-time latency per model - Architecture follows Workbook 2: EC2 GPU inference + S3 storage + CloudWatch monitoring

13. Post-Demo Shutdown

SHUTDOWN CHECKLIST — COMPLETE IMMEDIATELY AFTER DEMO Run through this IMMEDIATELY after the demo ends. 1. NISCHITHA: AWS Console -> EC2 -> Instances -> Select piab-inference-server -> Instance State -> Stop (NOT Terminate — Stop lets you restart later if needed) 2. Verify instance status shows 'stopped' within 2 minutes 3. BOTH: Confirm the billing alert is still set at $10 (AWS Console -> Billing -> Budgets) 4. S3 adapter files stay — near-zero cost, no action needed 5. CloudWatch logs retained for 90 days automatically — export if needed for the final report 6. BASANTH: Confirm adapter files are safe on HuggingFace and on your local machine STOPPING vs TERMINATING: Stop = instance pauses, data preserved, restartable. Costs ~$0.10/GB/month for storage only. Terminate = permanently deleted. Cannot recover. Stop is the right choice. Only Terminate if you are 100% certain you are fully done.

Professor in a Box  |  DATA 298B Team 2  |  SJSU MSDA  |  Deployment Plan v2  |  Basanth & Nischitha